## Slide 1
AI Enablement Program
Executive Briefing

## Slide 2
Why Now
• AI adoption is accelerating across all industries
• Competitors are investing in AI programs
• Without governance, shadow AI creates risk
• The cost of waiting exceeds the cost of acting

## Slide 3
Use-Case Pipeline
• 12 proposals received via intake form
• Scored on: Impact, Feasibility, Data Readiness, Risk
• Top 3 ready for pilot: Customer Support, Invoice Processing, Content Generation
• Pipeline value: $2.1M estimated annual impact

## Slide 4
Governance Framework
• 47-item governance checklist across 8 domains
• Data privacy, model risk, vendor management, compliance
• Change management, incident response, monitoring, training
• Monthly review cadence with steering committee

## Slide 5
Risk Assessment
• 3 high-risk proposals flagged for additional review
• 2 require legal/compliance sign-off before proceeding
• 1 vendor security review pending
• All risks documented and mitigations identified

## Slide 6
Metrics Dashboard
• AI program KPIs tracked monthly
• Adoption rate, use-case throughput, time-to-value
• Cost per successful implementation
• Governance compliance score
• Business impact (revenue, cost savings)

## Slide 7
90-Day Roadmap
Weeks 1-2: Foundation — governance setup, intake form
Weeks 3-4: First Wave — pilot selection, data assessment
Weeks 5-8: Execution — pilot launch, monitoring
Weeks 9-12: Scale — results reporting, pipeline expansion

## Slide 8
Team & Responsibilities
• Program Sponsor: [Executive Name]
• Program Lead: [IT Director]
• Governance Lead: [Compliance/Risk]
• Data Lead: [Data Engineering]
• Business Liaisons: [Per business unit]

## Slide 9
Budget & Resources
• Pilot budget: $50K (tools, compute, training)
• Staff: 2 FTEs (program lead + data engineer)
• Vendor evaluation: 3 AI platforms under review
• Training: Organization-wide AI awareness (Q2)
• ROI projection: 3-6 month payback on top use cases

## Slide 10
Quick Wins
• Content generation assistant (Marketing) — 2 weeks to deploy
• Invoice processing automation (Finance) — 4 weeks
• Customer support chatbot (Operations) — 6 weeks
• Estimated first-year savings: $340K

## Slide 11
Timeline
[Gantt chart placeholder — customize with your dates]
Q1: Foundation + Pilot Selection
Q2: Pilot Execution + Training
Q3: Scale + Governance Refinement
Q4: Organization-wide Rollout

## Slide 12
Questions & Next Steps
• Approve pilot budget ($50K)
• Assign program sponsor
• Schedule steering committee kickoff
• Begin intake form distribution
Contact: [Your Name]
[Your Email]
[Your Phone]